Valesco Roadmap — Post-Core Evolution (v3.7.x → v4.x)

This roadmap is grounded in the verified system state at Snapshot v3.7.10 and the confirmed technical architecture of Valesco v3.5+. It assumes strict governance discipline:

- All subsystems are frozen by default

- Only one subsystem or surface is activated at a time

- Every phase ends with a Snapshot + re-freeze

- Primer governs behaviour, Snapshot governs state

Phase 0 — Baseline Lock (COMPLETE)

Status: Complete

Outcome

- Core CE → Estimator → Pricing pipeline validated end-to-end

- Pricing authority operational, pack-centric, and fail-closed

- Catalog and rate ingestion deterministic

- Governance loop sealed (Primer → Snapshot → Template → Bootstrap)

- Legacy docs and tooling archived safely

No further work in this phase.

Phase 1 — External Interface Hardening (NEXT)

Objective: Make the system operationally reliable at its boundaries

- Risk level: Low

- Primary value: Stability, debuggability, deployability

Baseline strengthening (completed)

- An offline catalog / CE / rate parity audit tool has been implemented with deterministic tests.

- This work introduced no runtime coupling and did not modify any frozen subsystems.

- The primary identified design risk (semantic drift between CE inputs and pricing authority) is now mitigated at the tooling level.

Option 1A — CE Backend Adapter Hardening (Recommended)

Why this comes first

- CE input is already assumed by the pipeline

- Scope is isolated to adapter + runner

- No estimator or pricing mutation

Scope

- Formal JSON schema contracts for CE I/O

- Explicit subprocess failure modes

- Timeouts, retries, and diagnostics

- Deterministic normalization guarantees

Explicit non-goals

- No pricing logic changes

- No estimator runtime changes

- No schema authority changes

Freeze condition

- Adapter failures are observable, classified, and fail-closed

- Core pipeline behaviour unchanged

Snapshot target: v3.8.x

Option 1B — Estimate Persistence / Export v1.0 (Alternative)

Scope

- Deterministic estimate snapshot serialization

- Explicit user-initiated persistence

- CSV / JSON export

Rules

- No implicit persistence

- No background writes

Freeze condition

- Exports are deterministic and schema-validated

- No side effects on estimation flow

Snapshot target: v3.8.x (alternative path)

Option 1C — Runner Hardening (Optional, Deliberate)

Purpose

- Move selected correctness checks closer to runtime without altering core logic.

Scope

- Opt-in runtime preflight invoking the existing parity audit tool

- Deterministic, single-line error output

- Fail-closed before REPL entry

Constraints

- Requires explicit Snapshot activation of the runner surface

- No pricing, routing, or estimator logic changes

When to choose

- Only if stricter early-fail behaviour is desired in day-to-day operation

- Not required for correctness; tooling-level audit already provides coverage

Snapshot target: v3.8.x (if chosen)

Phase 2 — Data Supply Robustness

Objective: Make catalog and rate data operationally maintainable

- Risk level: Medium

- Primary value: Production readiness

Activate — Live Sync Pipeline

Scope

- Incremental sync support

- Diff-based validation

- Clear reporting of partial failures

- Registry remains authoritative

Explicit non-goals

- No pricing logic changes

- No estimator runtime changes

- No CE changes

Freeze condition

- Sync failures are non-corrupting

- Partial updates never poison registry state

Snapshot target: v3.9.x

Phase 3 — Estimation Lifecycle Completion

Objective: Complete the estimator workflow, not the math

- Risk level: Medium

- Primary value: Usability, commercial readiness

Activate — Estimator Runtime UX Extensions

Examples

- Batch estimation mode

- Guided clarification flows

- Deterministic review / confirm stages

- Export hooks (reusing Phase 1B if present)

Hard constraints

- No pricing heuristics

- No AI authority

- No implicit state changes

Freeze condition

- UX changes do not alter pricing or validation semantics

Snapshot target: v4.0.0 (milestone)

Phase 4 — Optional Intelligence (Guarded)

Objective: Exploration only, not authority

- Risk level: High

- Primary value: Decision support

Possible activations

- AI Guidance Contracts (option selection only)

- Sensitivity / scenario generation

- Confidence explanations (read-only)

Hard constraints

- Pricing, validation, and truth remain non-AI

- All AI output is advisory

- Snapshot must explicitly grant authority

Snapshot target: v4.x (only if justified)

Explicitly Out of Scope (Until ≥ Phase 4)

- Web / SaaS deployment

- Async or distributed execution

- Real-time collaboration

- AI-driven estimation or pricing

- Schema-level pricing overrides

These would multiply risk across frozen subsystems and are intentionally deferred.

Summary

| Phase | Focus | Change Type |
| --- | --- | --- |
| 0 | Core lock | None |
| 1 | External boundaries | Adapter / persistence |
| 2 | Data supply | Ingestion & sync |
| 3 | Workflow | UX & lifecycle |
| 4 | Intelligence | Advisory only |

Recommended Immediate Action

Proceed with Phase 1A — CE Backend Adapter Hardening. It delivers the highest value with the lowest architectural and governance risk.